Sri Lanka Institute of Information Technology

SE2030 - Software Engineering

Year 2, Semester 1- 2026

Web-based Voting System For Award Nominations
Lab Sheet -02

Group 2026-Y2-S1-MLB-B3G2-07

| IT Number | Name |
| --- | --- |
| IT25102742 | Thebuwana T.A.P.S. |
| IT25103716 | Vinishkar R.K. |
| IT25101899 | Yethmin K.M.S. |
| IT25101827 | Perera W.D.Y. |
| IT25100920 | Perera K.A.T.N.T. |
| IT25103698 | Rajapaksha R.M.L.M.K. |

Sri Lanka Institute of Information Technology

1. Group Details

Group ID: 2026-Y2-S1-MLB-B3G2-07 Project Topic: Web-based Voting System for Award Nominations Course: SE2030 - Software Engineering, Lab Sheet 02 - Agile Development

Group Members

| Student ID | Name | Scrum Role |
| --- | --- | --- |
| IT25102742 | Thebuwana T.A.P.S. | Product Owner |
| IT25103716 | Vinishkar R.K. | Scrum Master |
| IT25101899 | Yethmin K.M.S. | Developer - Backend |
| IT25101827 | Perera W.D.Y. | Developer - Frontend |
| IT25100920 | Perera K.A.T.N.T. | UI/UX Designer |
| IT25103698 | Rajapaksha R.M.L.M.K. | QA / Security Tester |

2. Identified Personas & User Stories

Six personas were identified from the project's stakeholder analysis. For each persona, four user stories were written describing their goals and motivations within the Web-based Voting System.

2.1 Persona: Voter (Standard User) A registered and verified individual who browses award categories and casts votes for nominees.

- User Story 1: As a Voter, I want to register and verify my account so that I can securely participate in award voting.

- User Story 2: As a Voter, I want to view award categories and nominee profiles so that I can decide who to vote for.

- User Story 3: As a Voter, I want to cast one vote per category so that my vote is counted fairly without duplication.

- User Story 4: As a Voter, I want to receive confirmation after voting so that I know my vote has been recorded successfully.

2.2 Persona: Nominee (Participant) A candidate nominated for an award who manages a public profile and submits supporting evidence.

- User Story 1: As a Nominee, I want to create and edit my public profile so that voters can learn about my achievements.

- User Story 2: As a Nominee, I want to upload supporting documents such as certificates and portfolios so that I can prove my eligibility.

- User Story 3: As a Nominee, I want to track my nomination status (Draft, Under Review, Approved) so that I know my current progress.

- User Story 4: As a Nominee, I want my profile to lock automatically once review begins so that no changes can be made during judging.

2.3 Persona: System Administrator (IT Operations) Manages user accounts, roles, and overall technical security of the platform.

- User Story 1: As a System Administrator, I want to create and verify new user accounts so that only legitimate users can access the system.

- User Story 2: As a System Administrator, I want to assign and modify user roles and permissions so that access matches each user's responsibilities.

- User Story 3: As a System Administrator, I want to suspend or deactivate unauthorized accounts so that system security is maintained.

- User Story 4: As a System Administrator, I want to review system activity logs so that I can detect and respond to suspicious behaviour.

2.4 Persona: Program Manager (Content Admin) Configures award categories, eligibility rules, and voting timelines.

- User Story 1: As a Program Manager, I want to create and configure award categories so that nominations are properly organized.

- User Story 2: As a Program Manager, I want to set nomination and voting deadlines so that the process runs on a clear schedule.

- User Story 3: As a Program Manager, I want to view real-time voting statistics so that I can monitor participation per category.

- User Story 4: As a Program Manager, I want to archive completed award categories so that historical records stay organized.

2.5 Persona: Compliance Auditor Reviews system activity and investigates disputes to ensure fairness and transparency.

- User Story 1: As a Compliance Auditor, I want to view the immutable transparency log so that I can review all system activities.

- User Story 2: As a Compliance Auditor, I want to create investigation tickets so that voting complaints are formally recorded.

- User Story 3: As a Compliance Auditor, I want to update the status of ongoing investigations so that disputes are tracked to resolution.

- User Story 4: As a Compliance Auditor, I want to generate audit reports so that the fairness of the voting process can be demonstrated.

2.6 Persona: Guest (Unregistered User) An unregistered visitor who can browse public information but cannot vote.

- User Story 1: As a Guest, I want to browse publicly available award categories so that I can learn about the nominations without registering.

- User Story 2: As a Guest, I want to view nominee public profiles so that I can see who is competing before deciding to register.

- User Story 3: As a Guest, I want to view the privacy policy so that I understand how my data will be used if I register.

- User Story 4: As a Guest, I want to be guided to register and verify my account so that I can vote once I decide to participate.

3. Product Backlog

| ID | User Story | Priority |
| --- | --- | --- |
| PBI-01 | As a Voter, I want to register and verify my account so that I can vote securely. | High |
| PBI-02 | As a Voter, I want to view award categories and nominee profiles so that I can decide who to vote for. | High |
| PBI-03 | As a Voter, I want to cast one vote per category so that duplicate voting is prevented. | High |
| PBI-04 | As a Voter, I want to receive confirmation after voting so that I know my vote was recorded. | Medium |
| PBI-05 | As a Nominee, I want to create and edit my public profile so that voters can view my achievements. | High |
| PBI-06 | As a Nominee, I want to upload supporting documents so that I can prove my eligibility. | High |
| PBI-07 | As a Nominee, I want to track my nomination status so that I know my current progress. | Medium |
| PBI-08 | As a Nominee, I want my profile to lock automatically once review begins so that no changes can be made during judging. | Medium |
| PBI-09 | As a System Administrator, I want to create and verify new user accounts so that only legitimate users can access the system. | High |
| PBI-10 | As a System Administrator, I want to assign and modify user roles and permissions so that access matches each user's responsibilities. | High |
| PBI-11 | As a System Administrator, I want to suspend or deactivate unauthorized accounts so that system security is maintained. | Medium |
| PBI-12 | As a System Administrator, I want to review system activity logs so that I can detect and respond to suspicious behaviour. | Medium |
| PBI-13 | As a Program Manager, I want to create and configure award categories so that nominations are properly organized. | High |
| PBI-14 | As a Program Manager, I want to set nomination and voting deadlines so that the process runs on a clear schedule. | High |
| PBI-15 | As a Program Manager, I want to view real-time voting statistics so that I can monitor participation per category. | Medium |
| PBI-16 | As a Program Manager, I want to archive completed award categories so that historical records stay organized. | Low |
| PBI-17 | As a Compliance Auditor, I want to view the immutable transparency log so that I can review all system activities. | Medium |
| PBI-18 | As a Compliance Auditor, I want to create investigation tickets so that voting complaints are formally recorded. | Medium |
| PBI-19 | As a Compliance Auditor, I want to update the status of ongoing investigations so that disputes are tracked to resolution. | Medium |
| PBI-20 | As a Compliance Auditor, I want to generate audit reports so that the fairness of the voting process can be demonstrated. | Low |
| PBI-21 | As a Guest, I want to browse publicly available award categories so that I can learn about the nominations without registering. | Low |
| PBI-22 | As a Guest, I want to view nominee public profiles so that I can see who is competing before deciding to register. | Low |
| PBI-23 | As a Guest, I want to view the privacy policy so that I understand how my data will be used if I register. | Low |
| PBI-24 | As a Guest, I want to be guided to register and verify my account so that I can vote once I decide to participate. | Low |

4. Sprint Plan

The product backlog was divided into four sprints of six user stories each, so that all 24 backlog items are covered across the System Development phase (Weeks 5-9). Sprint focus areas were re-grouped for a smoother functional flow: access & roles, then content setup, then the core voting experience, then audit and public access. Each sprint’s task breakdown now also lists the Scrum Master’s facilitation duties and the Product Owner’s backlog-refinement and deliverable-acceptance duties, alongside the development and QA tasks.

4.1 Sprint 1 - Week 5 to Week 6

Focus Area: Account, Roles & Access Management Selected User Stories:

| Sprint ID | User Story | Priority |
| --- | --- | --- |
| SP1-01 | As a Voter, I want to register and verify my account so that I can vote securely. | High |
| SP1-02 | As a System Administrator, I want to create and verify new user accounts so that only legitimate users can access the system. | High |
| SP1-03 | As a System Administrator, I want to assign and modify user roles and permissions so that access matches each user's responsibilities. | High |
| SP1-04 | As a System Administrator, I want to suspend or deactivate unauthorized accounts so that system security is maintained. | Medium |
| SP1-05 | As a System Administrator, I want to review system activity logs so that I can detect and respond to suspicious behaviour. | Medium |
| SP1-06 | As a Guest, I want to be guided to register and verify my account so that I can vote once I decide to participate. | Low |

Sprint Backlog - Task Breakdown:

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-01.1 | Design registration, login & guest-to-voter onboarding UI | 5 | Perera K.A.T.N.T. |
| T-01.2 | Build backend authentication & account verification API | 8 | Yethmin K.M.S. |
| T-01.3 | Implement role-based access control (RBAC) | 7 | Yethmin K.M.S. |
| T-01.4 | Build account suspension/deactivation logic | 5 | Yethmin K.M.S. |
| T-01.5 | Build system activity log capture & viewer | 6 | Yethmin K.M.S. |
| T-01.6 | Validate inputs & handle auth/onboarding errors | 3 | Perera W.D.Y. |
| T-01.7 | Test authentication, RBAC and activity-log flow | 4 | Rajapaksha R.M.L.M.K |
| T-01.8 | Facilitate Sprint 1 planning, daily stand-ups & retrospective | 6 | Vinishkar R.K. |
| T-01.9 | Refine backlog & review/accept Sprint 1 deliverables | 3 | Thebuwana T.A.P.S. |

4.2 Sprint 2 - Week 6 to Week 7

Focus Area: Award Category & Nominee Profile Management Selected User Stories:

| Sprint ID | User Story | Priority |
| --- | --- | --- |
| SP2-01 | As a Program Manager, I want to create and configure award categories so that nominations are properly organized. | High |
| SP2-02 | As a Program Manager, I want to set nomination and voting deadlines so that the process runs on a clear schedule. | High |
| SP2-03 | As a Nominee, I want to create and edit my public profile so that voters can view my achievements. | High |
| SP2-04 | As a Nominee, I want to upload supporting documents so that I can prove my eligibility. | High |
| SP2-05 | As a Nominee, I want to track my nomination status so that I know my current progress. | Medium |
| SP2-06 | As a Nominee, I want my profile to lock automatically once review begins so that no changes can be made during judging. | Medium |

Sprint Backlog - Task Breakdown:

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-02.1 | Design award category management screens | 5 | Perera K.A.T.N.T. |
| T-02.2 | Build category CRUD API, eligibility rules & deadline scheduler | 8 | Yethmin K.M.S. |
| T-02.3 | Build nominee profile UI (create/edit) & status tracker | 6 | Perera W.D.Y. |
| T-02.4 | Implement file upload with type/size validation | 6 | Yethmin K.M.S. |
| T-02.5 | Implement profile lock on 'Under Review' status | 4 | Yethmin K.M.S. |
| T-02.6 | Test category, deadline and profile management flow | 4 | RAJAPAKSHA R.M.L.M.K |
| T-02.7 | Facilitate Sprint 2 planning, daily stand-ups & retrospective | 6 | Vinishkar R.K. |
| T-02.8 | Refine backlog & review/accept Sprint 2 deliverables | 3 | Thebuwana T.A.P.S. |

4.3 Sprint 3 - Week 7 to Week 8

Focus Area: Voting, Results & Transparency Selected User Stories:

| Sprint ID | User Story | Priority |
| --- | --- | --- |
| SP3-01 | As a Voter, I want to view award categories and nominee profiles so that I can decide who to vote for. | High |
| SP3-02 | As a Voter, I want to cast one vote per category so that duplicate voting is prevented. | High |
| SP3-03 | As a Voter, I want to receive confirmation after voting so that I know my vote was recorded. | Medium |
| SP3-04 | As a Program Manager, I want to view real-time voting statistics so that I can monitor participation per category. | Medium |
| SP3-05 | As a Program Manager, I want to archive completed award categories so that historical records stay organized. | Low |
| SP3-06 | As a Compliance Auditor, I want to view the immutable transparency log so that I can review all system activities. | Medium |

Sprint Backlog - Task Breakdown:

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-03.1 | Design voting interface & nominee listing | 6 | Perera K.A.T.N.T. |
| T-03.2 | Build voting API with one-vote-per-category enforcement | 8 | Yethmin K.M.S. |
| T-03.3 | Build vote confirmation & receipt notification | 3 | Yethmin K.M.S. |
| T-03.4 | Generate real-time voting statistics view | 4 | Perera W.D.Y. |
| T-03.5 | Build category archiving & transparency log viewer | 6 | Perera W.D.Y. |
| T-03.6 | Test voting integrity, statistics and transparency log | 5 | Rajapaksha R.M.L.M.K |
| T-03.7 | Facilitate Sprint 3 planning, daily stand-ups & retrospective | 6 | Vinishkar R.K. |
| T-03.8 | Refine backlog & review/accept Sprint 3 deliverables | 3 | Thebuwana T.A.P.S. |

4.4 Sprint 4 - Week 8 to Week 9

Focus Area: Audit, Investigation & Public Access Selected User Stories:

| Sprint ID | User Story | Priority |
| --- | --- | --- |
| SP4-01 | As a Compliance Auditor, I want to create investigation tickets so that voting complaints are formally recorded. | Medium |
| SP4-02 | As a Compliance Auditor, I want to update the status of ongoing investigations so that disputes are tracked to resolution. | Medium |
| SP4-03 | As a Compliance Auditor, I want to generate audit reports so that the fairness of the voting process can be demonstrated. | Low |
| SP4-04 | As a Guest, I want to browse publicly available award categories so that I can learn about the nominations without registering. | Low |
| SP4-05 | As a Guest, I want to view nominee public profiles so that I can see who is competing before deciding to register. | Low |
| SP4-06 | As a Guest, I want to view the privacy policy so that I understand how my data will be used if I register. | Low |

Sprint Backlog - Task Breakdown:

| Task ID | Task | Est. Hours | Owner |
| --- | --- | --- | --- |
| T-04.1 | Build dispute/investigation ticket creation & status tracking | 6 | Yethmin K.M.S. |
| T-04.2 | Build audit report generation module | 5 | Yethmin K.M.S. |
| T-04.3 | Build public/guest read-only access views (categories & profiles) | 5 | Perera W.D.Y. |
| T-04.4 | Build privacy policy display & consent notice | 3 | Perera W.D.Y. |
| T-04.5 | Integrate data-deletion request handling | 4 | Yethmin K.M.S. |
| T-04.6 | Full regression testing & bug fixing | 6 | RAJAPAKSHA R.M.L.M.K |
| T-04.7 | Facilitate Sprint 4 planning, daily stand-ups & retrospective | 6 | Vinishkar R.K. |
| T-04.8 | Refine backlog & review/accept final deliverables; sign off release | 3 | Thebuwana T.A.P.S. |

5. Task Assignment & Ownership Summary

The table below summarizes each member's Scrum role and their primary area of ownership across the four sprints.

| Member | Scrum Role | Primary Ownership |
| --- | --- | --- |
| Thebuwana T.A.P.S. | Product Owner | Prioritizes features based on voter, nominee, and administrative staff needs for the awards programme. Maintains the product backlog. |
| Vinishkar R.K. | Scrum Master | Facilitates Scrum events, protects the team from external interferences. |
| Yethmin K.M.S. | Developer - Backend | Responsible for database integration and backend logic for modules like the Nominee Profile Management system. |
| Perera W.D.Y. | Developer - Frontend | Responsible for building the web application interfaces and nominee dashboards. |
| Perera K.A.T.N.T. | UI/UX Designer | Responsible for designing the system layout, prototyping, and ensuring a seamless user experience. |
| Rajapaksha R.M.L.M.K. | QA / Security Tester | Responsible for testing file upload validations, state-locking security, and overall quality assurance. |

6. Conclusion

Applying the Scrum framework to the Web-based Voting System for Award Nominations allowed the team to break a large, multi-module project into manageable, priority-driven increments. By identifying six key personas and translating their needs into user stories, the team built a product backlog that reflects real stakeholder value rather than a purely technical feature list. Dividing the backlog into four sprints - aligned with the System Development phase of the project timeline - gives each member clear ownership of tasks while allowing the team to inspect and adapt progress at the end of every sprint. This iterative approach supports the project's goals of delivering a secure, transparent, and fair voting platform on schedule.